To:

Yoichi Maeda < yoichi.maeda@ntt-at.co.jp >
Greg Jones <greg.jones@itu.int>
Ghani Abbas <ghani.abbas@ericsson.com>
Huub Van Helvoort <hhelvoort@huawei.com>
Malcolm Betts <malcolm.betts@huawei.com>
Hing-Kam Lam <hklam@alcatel-lucent.com>
<tsbsg15@itu.int>
<statements@ietf.org>
ITU-T ad hoc team on MPLS-TP <ahmpls-tp@lists.itu.int>

From:

Loa Andersson <loa.andersson@ericsson.com>

CC:

David Ward <dward@cisco.com>
Adrian Farrel <adrian.farrel@huawei.com>
Ross Callon <rcallon@juniper.net>
Scott Bradner <sob@harvard.edu>
Russ Housley <housley@vigilsec.com>
Olaf Kolkman <olaf@NLnetLabs.nl>

IETF MEAD team <mpls-interop@ietf.org>

Date: May 11, 2009

ITU-T SG15, Q 9/15, Q10/15, Q12/15 and Q14/15

# Source: IETF MEAD team

Title: The status of IETF MPLS-TP documents for the SG15 interim meeting in Sophia Antipolis.

# For: For Action

# Deadline: May 25, 2009 (see below)

Dear Mr. Maeda, Mr. Abbas, Mr. van Helvoort, Mr. Betts and Mr. Lam

The ITU-T ad hoc team on MPLS-TP has earlier indicated the documents that the ITU-T needs so that it is able to start drafting work on the new MPLS-TP Recommendations at the interim meeting in Sophia Antipolis May 25 – 29, 2009. The liaison reports on the status of those documents.

Requirement documents

- draft-ietf-mpls-tp-requirements. This document will be on the standards track. A new version will be available in time for the Sophia Antipolis meeting.
The document is stable and there will be no problem to use it to start drafting work for the new Recommendations.

- draft-ietf-mpls-tp-oam-requirements. This document will be on the standards track. A new version is planned prior to the Sophia Antipolis meeting.
The document is stable and there will be no problem to use it to start drafting work for the new Recommendations.

- draft-ietf-mpls-tp-nm-req. This document is currently in working group last call. The working group last call will end before the Sophia Antipolis meeting, and a new version of the draft is planned around the time of the Sophia Antipolis meeting. If we are not able to publish in time for the meeting, two of the co-authors will attend the Sophia Antipolis meeting and will be able to give the details of the pending updates.
The document is stable and there will be no problem to use it to start drafting work for the new Recommendations.

Framework documents

- draft-ietf-mpls-tp-framework. This document will be published as an Informational RFC with IETF consensus. No new version is planned before the Sophia Antipolis meeting.
The document is stable and there will be no problem to use it to start drafting work for the new Recommendations.

- draft-ietf-mpls-tp-oam-framework. This document will be published as an Informational RFC with IETF consensus. No new version is planned before the Sophia Antipolis meeting.
The document is stable and there will be no problem to use it to start drafting work for the new Recommendations.

- draft-mansfield-mpls-tp-nm-framework. This document is not yet accepted as a working group document. It will be published as an Informational RFC with IETF consensus. No new version is planned before the Sophia Antipolis meeting.
The document is reasonably stable and there will be possible to use it to start drafting work for the new Recommendations. However close cooperation with the draft editors is recommended. Two of the editors of this document will be present in Sophia Antipolis and will be able to give details of the pending updates.

- draft-ietf-mpls-tp-survive-fwk. This document was recently accepted as a working group document and will be published as an Informational RFC with IETF consensus. A new version is planned, but we don’t know if it will published before the Sophia Antipolis meeting. Two of the editors of this document will be present in Sophia Antipolis and will be able to give details of the pending updates.
The document is reasonably stable and there should be no problem to use it to start drafting work for the new Recommendations. But the authors of the Recommendations should be aware potential changes.

Solutions documents

- draft-ietf-mpls-tp-gach-gal. This document is on the standards track. A request for publication has been sent to IESG and it is currently in IETF last call that will end on May 14th.
The document is stable and there will be no problem to use it to start drafting work for the new Recommendations.

- draft-ietf-mpls-tp-gach-dcn. This document will be on the standards track, a new version is planned prior to the Sophia Antipolis meeting. This document has a dependency on one of the IETF documents that has not been requested for the Sophia Antipolis meeting, the “draft-bryant-mpls-tp-ach-tlv”.
The document is stable and there will be no problem to use it to start drafting work for the new Recommendations.

- mpls-tp-linear-protection. A document that specifies a solution for linear protection will be published on the standards track.
Currently we don’t have a stable document that can be used as basis for drafting work on new Recommendations.

- mpls-tp-oam-protocol-def. One or more documents that specify a protocol MPLS-TP OAM solution will be published on the standards track.
Currently we don’t have a stable document that can be used as basis for drafting work on new Recommendations. It is likely that we won’t start producing these document until after the IETF meeting in Stockholm end of July 2009.

- draft-bryant-mpls-tp-ach-tlv. This document will be published as a standards track document, but has not been requested for the Sophia Antipolis meeting. There are actual dependencies to this document for one of the documents in the list above, but there are also potential dependencies for all the OAM protocol documents.
The document is not stable enough to be used as basis for drafting work on the new Recommendations without outmost care.

- mpls-tp-naming-conventions This document will be published as a standards track document. The intention is that it will cover the architectural considerations for naming and addressing that are necessary to progress the MPLS-TP solutions documents. A first version of the document is planned for the same time frame as the Sophia Antipolis meeting.
The document is not stable enough to be used as basis for drafting work on the new Recommendations.

Terminology documents

- draft-helvoort-mpls-tp-rosetta-stone This document will be published as an Informational RFC when the first round of MPLS-TP documents are done. It is a terminology document that is continuously updated; it is possible that we will have a new draft before the Sophia Antipolis meeting.
Nevertheless this document will be very useful when the drafting work on the new Recommendations start.

We will need a response to this liaison to confirm that the status given above is sufficient and understood.

There are quite a few bits of process that need to be sorted out to make the IETF and ITU-T processes work well together.  We suggest that time is set aside in Sophia Antipolis to discuss this in a closed meeting of the IETF wg chairs, the MEAD team chair, the IETF ADs, the chairs of the ITU-T ad hoc team on MPLS-TP, the SG15 chair, and the rapporteurs of Q 9/15, Q10/15, Q12/15, and Q14/15.

We have set the deadline for this liaison to May 25 (starting day for the Sophia Antipolis meeting), but the chances that we can address problems or clarify issues increase if the response or part of the response is received sooner.

We would also like to point to the MPLS-TP wiki:

http://wiki.tools.ietf.org/misc/mpls-tp/

This wiki will give further and more detailed information on the progress of the MPLS-TP project and can be used to find the latest revisions of the drafts mentioned above.

Stockholm May 08, 2009

On behalf of the MEAD team and the document editors

Loa Andersson

MEAD team Chair