## Slide 1: IETF Hackathon
SUIT July Hackathon & IETF 108
July 13, 20-24, 2020
Online

## Slide 2: Hackathon Plan
SUIT manifest generator / examples
  draft-ietf-suit-manifest-09
  Add dependency example
  Optimize multiple component example
  Add payload encryption example
Update SUIT manifest generator with additional features
Update RIoT parser for draft-ietf-suit-manifest-07
Add support for HSS-LMS to SUIT parser
Add support for HSS-LMS to suit-manifest-generator
Add support for suit manifest to MCUBoot
Create a SUIT + TEEP implementation

## Slide 3: What got done
Dependency support, example added
  https://github.com/ARMmbed/suit-manifest-generator
Multiple Component optimization
  Partially complete. More work needed.
Partial multiple component handling
  New way of targeting multiple components discussed
Updated RIoT parser to manifest-07 (Koen Zandberg)
Working SUIT+TEEP implementation (Yuichi Takita)

## Slide 4: What we learned
Multiple component handling needs an additional feature
  draft-ietf-suit-manifest-09 lacks a way to target some but not all components
  Proposed implementation to take to SUIT WG
Need Dependency example