## Slide 1: CCAMP Working Group
Milestone Discussion
IETF 84

## Slide 2: Continuing Discussion From Last Meeting
Goals and Milestones need an update
  Some documents were complete
    Updated since last meeting
  Some dates are past
  Some current/emerging work not listed

## Slide 3: Proposed Updated Dates
Aug 2012 - Submit OAM configuration framework for IESG review Group drafts
Aug 2012 - Submit first set of OAM configuration solutions for IESG review
Sep 2012 - Submit LMP Negotiation for IESG review
Dec 2012 - Submit G.709 enhancements framework for IESG review
Dec 2012 - Submit G.709 enhancements solutions for IESG review
Dec 2012 - Submit WSON routing related for IESG review
Mar 2012 - First versions of impairments related solutions Working Group drafts
Mar 2013 - First version of LMP for G.709 enhancements Working Group drafts
Sep 2013 - Submit LMP for G.709 enhancements for IESG review
Dec 2013 - Submit final OAM configuration solutions for IESG review
Dec 2013 - Submit impairments related solutions for IESG review
Nov 2014 - Recharter or close Working Group

## Slide 4: Candidate Topics / Work Areas
Work items identified in RFC 6373
  GMPLS E-NNI
  Support for MPLS-TP Maintenance Identifiers
  Recovery for P2MP LSPs
  Diffserv Object Usage in GMPLS
  Test Traffic Control and Other OAM Functions
  Support for MPLS-TP LSP Identifiers
  MPLS-TE to MPLS-TP LSP Control-Plane Interworking
G.694.1 (flexible grid) Related
  Requirements/Framework
  Signaling
  Routing
Other topics?

## Slide 5: Proposed New Dates
Based on list on previous slide and current drafts:
  Apr 2013 – First version GMPLS E-NNI Working Group draft
  Apr 2013 – First version flexigrid requirements/framework Working Group draft
  Aug 2013 - Submit MPLS-TP Association to IESG
Other items?

## Slide 6: Next Steps
Update milestones based on discussion
Continue discussion on list
  Feel free to send proposals