## Slide 1: Updating our Goals and Milestones

## Slide 2: Current Goals and Milestones
Mar 2011 Submit TRILL Header Options to IESG for publication as Proposed Standard (draft-ietf-trill-rbridge-options)
Mar 2011 Initial WG draft on ARP/ND optimizations
Mar 2011 Initial WG draft on RBridge OAM (draft-bond-trill-rbridge-oam)
May 2011 Submit TRILL ARP/ND optimizations to IESG for publication as Proposed Standard
Jun 2011 Submit RBridge support of Data Center Bridging to IESG for publication as Proposed Standard (draft-eastlake-trill-rbridge-dcb)
Jul 2011 Submit RBridge OAM to IESG for publication as Proposed Standard Jul
2012 Re-charter or shut down the WG

## Slide 3: Proposed
DONE Submit TRILL Header Options to IESG for publication as Proposed Standard (draft-ietf-trill-rbridge-extensions)
Nov 2012? Initial WG draft on ARP/ND optimizations
DONE Initial WG draft on RBridge OAM (draft-bond-trill-rbridge-oam)
Jun 2013? Submit TRILL ARP/ND optimizations to IESG for publication as Proposed Standard (draft-ietf-trill-directory-framework ?)
??? Submit RBridge support of Data Center Bridging to IESG for publication as Proposed Standard (draft-eastlake-trill-rbridge-dcb)
Jan 2013? Submit RBridge OAM to IESG for publication as Proposed Standard Jul
Jul 2014 Re-charter or shut down the WG

## Slide 4: Possible additional Goals and Milestones
Multiple OAM documents
  Requirements (draft-ietf-trill-oam-req)
  Framework
  Solution document(s)
Extend and optimize TRILL for the properties of the networks on which it is deployed
  Coordinated multicast trees (draft-ietf-trill-cmt)
  ESADI (draft-ietf-trill-esadi)
  Fine-Grained Labeling (draft-ietf-trill-fine-labeling)
Broadcast/multicast frame reduction
  draft-ietf-trill-directory-framework
  Any draft leveraging ESADI for this?

## Slide 5: Volunteer Opportunities
(5) Publish an implementation report for TRILL.
(6) Analyze use of IS-IS security in TRILL and determine if any work is needed to accommodate the specific application of IS-IS security in TRILL forwarding.